Proposed ITSM & Operations Architecture

Date: 2026
Classification: Internal — Architecture Decision Record

1. Executive Summary

This document defines the proposed ITSM and Operations Architecture for the infrastructure team. The architecture delivers a modern, automated, and integrated platform that achieves full operational maturity — complete auditability, automated incident response, controlled change management, and a live service topology view — by orchestrating our existing investments in ERPNext and Grafana through a lightweight, team-owned middleware layer.

The architecture establishes a single source of truth for all operational records: ERPNext serves as the authoritative ledger for incidents, changes, SLAs, and approvals; Grafana provides real-time observability and live dependency mapping; and the middleware layer handles event processing, deduplication, and bi-directional integration. This approach eliminates tool fragmentation, reduces manual handoffs, and ensures every operational action is traceable from alert to resolution.

2. Core Platform Components

The following table defines the role and key capabilities of each platform component:

| Component | Role in Architecture | Key Capabilities Utilised |
| --- | --- | --- |
| ERPNext | Operational System of Record | Helpdesk (incident & ticket lifecycle), native SLA engine, Workflow Builder (approval chains), Custom DocTypes (Unified Change Request), Activity Log (immutable audit trail), REST API (integration surface), Accounting/HR/Procurement (business context) |
| Grafana | Observability & Topology Platform | Metrics/logs/traces collection (OpenTelemetry), alerting engine, Service Graphs (auto-generated live dependency maps from trace data), dashboarding, webhook notifications |
| Middleware (n8n / Python) | Integration & Automation Fabric | Event ingestion (Grafana webhooks), deduplication (alert fingerprinting), enrichment (service labels, priority mapping), ERPNext REST API orchestration, auto-close on recovery, escalation logic, retry/dead-letter handling, stateless horizontal scalability |

Integration Principle: All cross-system communication flows through the middleware. ERPNext and Grafana remain the authoritative domains for their respective data; the middleware translates, enriches, and routes — it does not become a second system of record.

3. Incident Management & Automated Routing

3.1 End-to-End Flow

The following flow diagram illustrates the automated incident lifecycle from alert to resolution:

Grafana Alert (Prometheus/Loki/Tempo) → Webhook → Middleware (n8n or Python) → Deduplicate (Fingerprint Cache) → New: Enrich (Service Label, Priority, Runbook Link) → POST /api/resource/Issue → ERPNext Helpdesk (SLA Timer Starts) | Duplicate: Update Existing Ticket (Increment Counter) → Alert Resolved (Grafana) → Webhook → Middleware → Match Fingerprint → Auto-Close Ticket (if Workflow Allows) → Resolution Note + Timestamp

3.2 Key Behaviours

| Behaviour | Implementation |
| --- | --- |
| Event Deduplication | Middleware maintains an in-memory/Redis fingerprint cache (hash of alertname + labels + source). Duplicate alerts within a configurable window update the existing ERPNext ticket (increment occurrence counter, append latest timestamp) rather than creating new tickets. |
| Priority Mapping | Grafana alert severity (critical, warning, info) maps to ERPNext priority (P1, P2, P3) via a configurable lookup table in the middleware. |
| Auto-Close on Recovery | When Grafana fires a resolved webhook for a matching fingerprint, the middleware transitions the ERPNext ticket to Resolved (or Closed per workflow rules), appending a resolution note with the recovery timestamp. Tickets requiring human verification remain open per policy. |
| SLA Tracking | ERPNext Helpdesk native SLA engine calculates response/resolution deadlines based on priority, support hours, and calendar. Breach warnings and escalations are generated natively. |
| Enrichment | Middleware injects service name, runbook URL, and owning team into the ticket description and custom fields, enabling immediate context for the on-call engineer. |

4. Unified Change Management

4.1 Single Source of Truth: ERPNext Custom Change Request DocType

All changes — code deployments, infrastructure modifications, hardware swaps, vendor changes, network reconfigurations, configuration updates — are tracked through a single ERPNext Custom DocType: Change Request. This DocType is the authoritative record for:

Change description, justification, and business impact

Risk assessment (impact × likelihood matrix with automated scoring)

Affected services and configuration items (linked via service labels from Grafana/Topology)

Implementation plan, testing procedures, validation criteria, and rollback plan

Approval chain (Workflow: Draft → Risk Assessment → Pending Approval → Approved for Deployment → Implemented → Post-Implementation Review → Closed)

Complete audit trail (ERPNext Activity Log captures every transition, comment, and field change with user and timestamp)

4.2 Git Pull Requests as Implementation Mechanism (Code Changes)

For code deployments, the Git Pull Request is the implementation vehicle, not the change record itself.

| Aspect | Implementation |
| --- | --- |
| Traceability | Every PR must include the ERPNext Change Request ID in the PR title and/or description (enforced via branch protection + required status check). |
| Approval Gate | The ERPNext Change Request must reach Approved for Deployment state before the PR can be merged. The middleware or a GitHub Action validates this state via ERPNext API. |
| Evidence Capture | Upon merge, the middleware (or CI/CD webhook) posts deployment evidence — commit SHA, pipeline run URL, test results — back to the ERPNext Change Request. |
| Rollback Linkage | If a rollback occurs, the revert PR references the same Change Request ID, and the middleware records the rollback evidence and timestamp. |

4.3 Non-Code Changes

Infrastructure, hardware, vendor, and configuration changes follow the exact same ERPNext Change Request workflow. No separate process, no separate tool. The implementation evidence differs (Ansible run output, vendor ticket ID, network config diff), but the governance model is identical.

5. Service Topology & Dependency Mapping

5.1 Modern Approach: Live + Version-Controlled

We reject the traditional, manually-maintained enterprise CMDB as a prerequisite for service visibility. Instead, we employ a dual-layer topology strategy that is always current, requires no dedicated CMDB administration, and satisfies the intent of INT-004 and INT-005.

| Layer | Technology | Purpose | Update Cadence |
| --- | --- | --- | --- |
| Live Dependency Map | Grafana Service Graphs (powered by OpenTelemetry traces) | Real-time, auto-generated view of service-to-service calls, latency, error rates, and throughput. Shows actual runtime dependencies. | Continuous (driven by live trace ingestion) |
| Architecture Reference Map | Diagram-as-Code (Mermaid.js in Git) | Version-controlled, high-level architecture diagrams: system context, deployment topology, data flows, trust boundaries. Reviewed and approved in Git PRs. | On architectural change (Git commit) |

5.2 Integration with Incident & Change Management

Incident Enrichment: Middleware tags ERPNext tickets with the Grafana service label (from alert labels) and, where available, the upstream/downstream dependencies from the Service Graph.

Change Impact Assessment: Change Request authors consult the live Service Graph and the Mermaid architecture maps to identify blast radius. Affected services are recorded as structured links on the Change Request.

On-Call Routing: Service labels from the topology feed the middleware's escalation logic, ensuring alerts route to the correct owning team.

6. Implementation Phases

| Phase | Timeline | Focus | Key Deliverables | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| Phase 1 Monitoring Pipeline | Weeks 1–2 | Automated Incident Creation | • Middleware deployed (n8n or Python) • Grafana → Middleware → ERPNext webhook flow • Alert fingerprint deduplication • Severity→Priority mapping • Auto-close on recovery • SLA policies configured in ERPNext | AC-002: Monitoring event creates correctly prioritised incident without unwanted duplicates |
| Phase 2 Unified Change Management | Weeks 3–4 | Single Change Process for All Changes | • ERPNext Change Request Custom DocType deployed • Workflow + approval chains configured • Risk assessment matrix implemented • Git PR ↔ Change Request linkage • Non-code change templates added | AC-004: Normal change cannot proceed before required approvals AC-005: Emergency change records authorization & requires retrospective review |
| Phase 3 On-Call & Topology | Weeks 5–6 | Operational Readiness & Service View | • On-call rotation schedule integrated with middleware escalation • Grafana Service Graphs enabled (OpenTelemetry) • Initial Mermaid diagrams committed to Git • Major incident flag & coordinated response workflow | AC-003: Escalation & notification for overdue incidents AC-007: Ticket linked to service/CI; relationship visible & traceable |
| Phase 4 Advanced Modules | Future (Trigger-Based) | Maturity Expansion | • Lightweight asset inventory (NetBox/Snipe-IT) if trigger met • Dedicated on-call routing if team structure trigger met • Problem Management & Service Catalog if volume warrants • GRC integration if compliance scope expands | AC-008–AC-012: Integration resilience, backup/restore, audit exports, access controls validated |

Phase Gate Principle: Each phase completes with a documented acceptance test run. Phase N+1 begins only after Phase N acceptance criteria are met and the team has operated the new capability for at least one sprint.

7. Future Scaling

The architecture is designed for measured, trigger-based evolution — not speculative overbuilding.

| Capability | Scaling Trigger | Evolution Path |
| --- | --- | --- |
| On-Call Routing | Team splits into 2+ specialised support groups; rotation exceeds primary + backup | Introduce dedicated incident routing (PagerDuty, Opsgenie, Grafana Cloud On-Call) with native schedules, overrides, and escalation chains. Middleware adapts to new webhook target. |
| Change Management Scope | Non-code changes exceed ~20% of total change volume; regulatory requirements demand stricter segregation | Extend ERPNext Change Request with additional states/fields, or introduce a lightweight ITSM change module for infrastructure/business changes while retaining ERPNext as the audit ledger. |
| Middleware / Alert Volume | Sustained throughput exceeds comfortable processing capacity; suppression logic becomes complex | Migrate to managed integration platform (e.g., n8n Cloud, Temporal, or enterprise alert correlation) with guaranteed delivery and advanced routing. |
| Asset Visibility / CMDB | Team grows beyond institutional knowledge of dependencies; new engineers cannot identify affected services from memory | Introduce lightweight CMDB/asset inventory (NetBox, Snipe-IT) linked to ERPNext tickets via configuration item fields. Service Graphs remain the live dependency source. |
| ITSM Platform Migration | Regulatory scope, team size, or compliance requirements expand significantly | Evaluate migrating ticketing, change, and CMDB to a dedicated platform (Jira Service Management, Freshservice). ERPNext remains the core business system for Accounting, HR, and Procurement. Middleware re-targets API calls. |

Investment Preservation: At every stage, ERPNext and Grafana remain in the stack. The middleware layer is the only component designed for replacement. Data models (ticket schema, change request fields, service labels) are portable by design.

8. Governance & Ownership

| Domain | Owner | Accountability |
| --- | --- | --- |
| ERPNext Platform | Platform Team | Availability, upgrades, custom DocType maintenance, workflow changes |
| Grafana Stack | Observability Team | Data source health, alert rule quality, Service Graph accuracy, dashboard standards |
| Middleware | Infrastructure Team | Pipeline reliability, deduplication logic, API contract stability, deployment |
| Change Process | CTO / Change Manager | Approval policy, risk matrix calibration, retrospective cadence |
| Architecture Diagrams | Tech Leads | Mermaid diagram accuracy, review in architecture PRs |

*End of Document*